Here is your in-order, realistic To-Do List to launch Zaza Technologies as a true AI-powered boutique company—with the website live and automation humming—before you leave on Saturday, July 19th.

# ✅ PHASE 1: Get Zaza Website Live (Before August 19th)

🧩 Step 1: Link All Pages in v0.dev

- 🔗 What to do: Ensure all nav items, CTAs, footers, and buttons link to the correct internal pages (e.g., /teach, /promptly, /inbox, /about, etc.)

- 💡 TIP: Use a v0.dev global navigation + footer component if you haven’t already. It saves duplication errors.

- 🕒 Time Estimate: 3–4 hours (faster with v0.dev prompt batches)

🧩 Step 2: Publish the v0.dev Site to Vercel (or your preferred host)

- 🌐 What to do: Connect your v0.dev project to Vercel. Set up domain zazatechnologies.com or a subdomain like www.zazateach.com

- 📤 Configure environment variables if needed.

- 🕒 Time Estimate: 1–2 hours (one-time setup)

🧩 Step 3: Connect Website Forms to Lindy

You have three options:

- ✅ Option A (Recommended): Use Airtable forms → Send submissions to Lindy via webhook (stable + scalable)

- 🟡 Option B: Use Google Forms → Lindy can read responses via email or Google Sheets connector

- 🔴 Option C: Use native HTML forms → Requires setting up form handler manually

👉 Choose Airtable unless you prefer simplicity now, then switch later.

- 🕒 Time Estimate: 3–5 hours (setup, testing, adding forms across pages)

🧩 Step 4: Write and Post Lindy Responses for Each Form

- ✍️ Use the Lindy Flow Builder:

  - Newsletter → auto-confirm + warm intro

  - Waitlist → confirm + status update

  - Feedback → acknowledge + offer thanks/next steps

  - Sales inquiry → qualify + redirect to calendar

- 🕒 Time Estimate: 1–2 hours (based on today’s pace)

# ✅ PHASE 2: Set Up Core Lindy.ai Automations (Next 5–6 Days)

🤖 Step 5: Email Routing + Smart Replies (Done ✅)

- You’ve already completed setting up support@, sales@, help@ etc. via Google Workspace

- Lindy now receives → understands → replies using the knowledge base

- ✅ Add 10–20 minute delay rules to simulate human-like timing

🤖 Step 6: Meeting Scheduling + Auto-Follow-Up

- Set up Lindy to:

  - Offer calendar slots via your Google Calendar

  - Send confirmation & reschedule links

  - Send reminders & “thanks for your time” emails

- 🕒 Time Estimate: 2–3 hours

🤖 Step 7: Automated Lead Prospecting

- Connect Lindy to:

  - Airtable (influencer & school contacts)

  - LinkedIn + Email sequencing templates

- Have Lindy qualify, personalize, and follow up.

- 🕒 Time Estimate: 3–4 hours (or use Zaza Connect when ready)

## 🎁 BONUS: "True AI Company" Systems Checklist

Use this to make Zaza feel like a 100-person EdTech startup run by just you:

| Category | Lindy System | Purpose | Time |
| --- | --- | --- | --- |
| Email | Smart Routing + Autoreplies | Done – already live | ✅ |
| Forms | Newsletter, Waitlist, Feedback, Support, Demo | Link to Lindy → personalized replies | 3–5 hrs |
| Meetings | Calendar integration, reminders, reschedule flows | Full meeting assistant | 2–3 hrs |
| Lead Gen | Outreach, LinkedIn, CRM updates | Auto warm-up leads + follow-up | 3–4 hrs |
| Support | Knowledge Base + Chatbot | 24/7 friendly response layer | 2 hrs |
| Content | Blog posts, LinkedIn posts, Reddit replies | Reuse your knowledge + GPTs | 2–4 hrs |
| Marketing | Multi-channel setup (Reddit, TikTok, etc.) | Launch-ready audience capture | 4–6 hrs |
| Slack | Zaza Support HQ | Optional – notifications, summaries | 1–2 hrs |
| CRM | Airtable or Notion sync | Track leads, replies, outcomes | 1–2 hrs |

# 🌍 PHASE 3: Post-Launch Distribution (July 17–18)

📢 Step 8: Create/Configure Social Accounts

- 🟢 LinkedIn (Company + Personal)

- 🔵 Facebook Page (optional but helpful)

- 🔴 Reddit (Join r/Teachers, r/EdTech, r/AustralianTeachers, r/AIinEducation)

- 🟣 TikTok (ZazaTeach handle)

- 🟡 X (Twitter) – optional

- 🕒 Time Estimate: 3 hours (setup + branding)

📢 Step 9: Create & Schedule Your First Launch Post

- LinkedIn Launch Post

- Optional Reddit launch post (on appropriate sub)

- TikTok: Show Zaza in action or “founder POV”

- 🕒 Time Estimate: 2–3 hours

# 🗓️ Final Suggested Timeline (July 12–18)

| Date | Milestone |
| --- | --- |
| Sat–Sun, July 12–13 | Link pages, connect Vercel, verify domains |
| Mon, July 14 | Set up Airtable/Forms + Lindy responses |
| Tue, July 15 | Meeting automation + lead gen + support |
| Wed, July 16 | Test everything (emails, forms, delays, meetings) |
| Thu, July 17 | Set up social accounts + schedule launch posts |
| Fri, July 18 | Soft launch site. Go live. Start automated outreach. |

Would you like a Google Sheet or Notion board version of this so you can track each item as you go?

Or I can break each item into Lindy-readable setup prompts so you can paste them directly and get building fast.